25/3/2019
EXP. NO. 10: - Case study on RMMM Plan: Risk Mitigation, Monitoring & Management.

What is Risk?

It’s an activity or event that may compromise the success of a software development project. Risk is the possibility of suffering loss, and total risk exposure to a specific project will account for both the probability and the size of the potential loss.

What is Risk Management?
Risk management means risk containment and mitigation. First, you’ve got to identify and plan. Then be ready to act when a risk arises, drawing upon the experience and knowledge of the entire team to minimize the imapact to the project.
Risk management includes the following tasks:
- Identify risks and their triggers
- Classify and prioritize all risks
- Craft a plan that links each risk to a mitigation
- Monitor for risk triggers during the project
- Implement the mitigating action if any risk materializes
- Communicate risk status throughout project

## Five Types of Risk In Software Project Management: -

New, unproven technologies:
The majority of software projects entail the use of new technologies. Ever-changing tools, techniques, protocols, standards, and development systems increase the probability that technology risks will arise in virtually any substantial software engineering effort. Training and knowledge are of critical importance, and the improper use of new technology most often leads directly to project failure.

User and functional requirements
Software requirements capture all user needs with respect to the software system features, functions, and quality of service. Too often, the process of requirements definition is lengthy, tedious, and complex. Moreover, requirements usually change with discovery, prototyping, and integration activities. Change in elemental requirements will likely propagate throughout the entire project, and modifications to user requirements might not translate to functional requirements. These disruptions often lead to one or more critical failures of a poorly-planned software development project.

Application and system architecture:
Taking the wrong direction with a platform, component, or architecture can have disastrous consequences. As with the technological risks, it is vital that the team includes experts who understand the architecture and have the capability to make sound design choices.

Performance:
It’s important to ensure that any risk management plan encompasses user and partner expectations on performance. Consideration must be given to benchmarks and threshold testing throughout the project to ensure that the work products are moving in the right direction.

Organizational:
Organizational problems may have adverse effects on project outcomes. Project management must plan for efficient execution of the project, and find a balance between the needs of the development team and the expectations of the customers. Of course, adequate staffing includes choosing team members with skill sets that are a good match with the project.

Risks	Probability	Impact	RMMM
End-users Resist System	60%	2
Won’t meet Expectations	30%	3
Size Estimate may be Incorrect	50%	3
Large Number of Users than Expected	60%	2
Staff In-experienced to Maintain the System	80%	1

Impact Values:
1 - - Catastrophic
2 - - Critical
3 - - Marginal
4 - - Negligible

Risk Information Sheet
Risk ID: ARS01-4	Date: 23/3/19	Prob.: - 60%	Impact: Critical
Description: / The System is only made to handle over 10K Simultaneous connections. Traffic over this value will lead to crashing of servers and in-availability of services.
Refinement/Context: / Sub-Condition 1: Certain scenarios when high number of users accesses the system. / Sub-Condition 2: Third party Servers are not meant to handle the traffic generated. / Sub-Condition 3: Certain scenarios where Databases storing User Information may overflow and no longer store new credentials.
Mitigation/Monitoring: / 1. Contact the Third-party providers for a larger bandwidth with minimum Downtime / 2. Manage a more Flexible Database and File structure.
Management/Contingency Plan/Trigger: / RE Computed Cost of 15,000$ for larger DB Storage and Bandwidth for ARS which is not included in project contingency cost.
Current Status: / 25/3/19: Mitigation Initiated.
Originator: Hardik D.		Assigned: D. Jopat

Risk Information Sheet
Risk ID: ARS01-5	Date: 22/3/19	Prob.: - 80%	Impact: Catastrophic
Description: / The System is developed by skilled professionals which makes it harder to understand for majority of non-technical staff to interact and maintain the backend of the software.
Refinement/Context: / Sub-Condition 1: Staff may not possess proper training to understand the system thoroughly. / Sub-Condition 2: Certain scenarios where system complexity is high and no can handle the software except developers.
Mitigation/Monitoring: / 1. Proper Training of Staff before actually handling the software. / 2. Non-technical alternative for staff to maintain the software.
Management/Contingency Plan/Trigger: / Developing a separate role-based system to tackle the problem of inexperience by giving levels of credibility and job experience, past projects & Technical Education
Current Status: / 25/3/19: Management Initiated.
Originator: Dikshant J.		Assigned: Krutarth M.

Risk Information Sheet
Risk ID: ARS01-2	Date: 20/3/19	Prob.: - 60%	Impact: Marginal
Description: / System maybe initiated with very high expectations while the Final product may not satisfy the customer nor the business organization.
Refinement/Context: / Sub-Condition 1: Certain scenarios customer keeps making Random Quality changes to the project which adds up the cost of estimation plan which couldn’t be implemented. / Sub-Condition 2: The Organization’s Requirements were not clearly understood by the developers. / Sub-Condition 3: Rare scenarios where product does not meet any expectations whatsoever.
Mitigation/Monitoring: / 1. Contact the customer to prepare the Software Requirements Specifications and additionally update him/her about the progress after every development phase. / 2. Use of prototypes and making use of Dummy models before adding them to the main system.
Management/Contingency Plan/Trigger / Use of Prototyping model and additional 3 weeks to properly gather requirements
Current Status: / 25/3/19: Mitigation Finished.
Originator: Krutarth M.		Assigned: D. Jopat.

Conclusion:- Thus we have successfully studied about RMMM plan in details.